|  |  |  |
| --- | --- | --- |
|  **Title** | Minutes SCCTC 26 January 2021  |  |
| **Version** | 1 |
| **Author(s)** | LS |
| **Date** | 2021-02-09 |
| **Status** | Approved |
| **Distribution** | Centre Committee |
| **ID** | CE-2021-1815 |

Participants

Martin Matthiesen (Chair, FI), Jan Hajič (CZ), Simon Gray (DK), Bart Jongejan (DK), Krista Liin (EE), Christophe Parisse (FR), Riccardo Del Gratta (IT), Daan Broeder (NL), Luís Gomes (PT), Martin Hennelly (SA), Leif-Jöran Olsson (SE), Cyprian Laskowski (SI), Brian MacWhinney (USA), Dieter Van Uytvanck (CLARIN ERIC), Linda Stokman (CLARIN ERIC, minutes)

Excused: Vanja Štefanec (HR)

1. Action points

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Action** | **By whom** | **By when** |
| **1** | Recommendations on PIDs | Daan & Dieter  | March 2021  |
| **2** | Follow up on CNRI/EPIC Handle issue | Dieter | End of Feb 2021 |
| **3** | Set-up a Google doc for exchanging information relevant for the CTS certification process and gathering and registering useful information resources. | Daan | Nov 2020 |
| **4** | Check the status of <http://oai.clarin-beta.dans.knaw.nl/OAIHandler> (FileNotFoundException) | Daan | March 2021 |
| **5** | Monitor the progress of <http://clarino.uib.no/oai> (SSLHandshakeException) | Hemed | March 2021 |

1. Agenda
2. Agenda: the agenda is approved.
3. Approval [minutes last meeting](https://office.clarin.eu/v/CE-2020-1786-SCCTC_Minutes_18_November_2020_v1.docx) (18.11.2020) & action point status
	1. Update on EPIC unresponsiveness (DVU)
4. Centre assessments
5. OAI provider issues (quick feedback round)
* **FileNotFoundException**
	+ <http://clarin.dk/oaiprovider/> (other provider also registered)
	+ <https://lat1.lis.soas.ac.uk/ds/oaiprovider/oai2> (not in centre registry but manually configured)
	+ <http://oai.clarin-beta.dans.knaw.nl/OAIHandler>
* **SocketTimeoutException**
	+ <https://repo.clarino.uib.no/oai/request> (other provider also registered, but that one gives an SSLHandshakeException)
	+ <http://sldr.org/oai-pmh.php>
	+ <http://ws02.iula.upf.edu/corpus_data/oai-iula/oai.pl>
* **SSLHandshakeException**
	+ <http://clarino.uib.no/oai>
1. Status update per country/member (please provide a short bullet-wise summary in the [Google Doc](https://docs.google.com/document/d/1E0f3n53xh_Ywp-raGwQs_QmJ2oiQh_xnOpNWiBkKgKc/edit))
2. AOB
3. Approval minutes last meeting & action points

The meeting minutes of 18 November 2020 ([CE-2020-1786](https://office.clarin.eu/v/CE-2020-1786-SCCTC_Minutes_18_November_2020_v1.docx)) are approved.

1. Centre assessments

**15th round**

The SCCTC has approved the report for the 15th assessment round by email.

**16th round**

The assessment committee members have carried out their reviews for ARCHE and Talkbank, Lene will summarize these and write clarifying questions to the centres. Brian comments that he has not yet got feedback from the assessment committee.

Once SaDilar has fixed its connection to the CLARIN IdP, all requirements for the CLARIN B-centre certification are OK.

**17th round**

Deadline 17th round: 30 April 2021

1. OAI provider issues (quick feedback round)

**Current status of QAI provides issues:**

* **FileNotFoundException**
	+ <http://clarin.dk/oaiprovider/> ->Fixed by Bart
	+ <https://lat1.lis.soas.ac.uk/ds/oaiprovider/oai2> -> works again, needs to be added to VLO again
	+ <http://oai.clarin-beta.dans.knaw.nl/OAIHandler> -> Daan will check the status **AP4**
* **SocketTimeoutException**
	+ <https://repo.clarino.uib.no/oai/request> -> fixed by Hemed
	+ <http://sldr.org/oai-pmh.php> -> superseded by Ortolang, removed by Dieter from centre registry
	+ <http://ws02.iula.upf.edu/corpus_data/oai-iula/oai.pl> -> no longer available, removed by Dieter from centre registry
* **SSLHandshakeException**
	+ <http://clarino.uib.no/oai> -> reported by Hemed, monitor progress **AP5**
1. Status update per country/member

#### Austria

* No new activities worth reporting

#### Bulgaria

#### No report

#### Croatia

* No report

#### Czech Republic

* Started reporting period for 2020, finalizing document to submit for international panel evaluation of LINDAT/CLARIAH-CZ and UCNK to take part in 2021
* Finishing large annotated datasets to be published still in 2020
* Included MT service “CUBBITT” with SoA at human performance to LINDAT services

#### Cyprus

* Working on the EU Study VIGIE2020/654 - especially the definition of complexity and quality of 3D data from tangible objects and its relation to paradata, metadata and their enrichment, so that knowledge can be created
* Standardisation efforts for long term preservation.
* Building the bridge of cooperation between Clarin and the European Commission/dG Connect
* Organising the 1st CY CLARIN meeting in April 2021 and
* Negotiating with the newly established deputy ministry a dedicated budget for the CY CLARIN infrastructure.

#### Denmark

* We will fix https://clarin.dk/oaiprovider
* Created a ParlaMint annotation workflow for Danish
* Collected and added metadata to the Danish ParlaMint

#### Estonia

* Moving physical servers and solving problems that has caused.
* Preparing for the end of reporting period at the end of February.

#### Finland

* Funding for [Speech Processing](https://akareport.aka.fi/ibi_apps/WFServlet?IBIF_ex=x_konsortio2&CLICKED_ON=&YKONSORTIO=FIN-CLARIN%20Speech%20Processing&UILANG=en&HAKU=851&TULOSTE=HTML) granted (Info for SCCTC)
* CTS recertification process started
* Korp moved to new Server (CentOS6 > CentOS8, creating a new problem)
* LAT shutdown

#### France

* We have received feed-back from the CoreTrustSeal organisation for our C-centre ORTOLANG. We should be able to answer the remarks quickly and then candidate for B-Centre status.

#### Germany

#### Nothing to report

#### Greece

#### No report

#### Hungary

* No report

#### Iceland

* No report

#### Italy

* ILC4CLARIN
	+ For info <https://www.clarin.eu/event/2021/clarin-it-cafe-espresso-clarin-it-how-can-we-help-you>
	+ http://www.clarin-it.it/it/content/clarin-it-caff%C3%A8-espresso-aiucd-2021
	+ Presentation of ILC4CLARIN at CLARIN CAFE @ AIUCD 2021
	+ Presentation of ALIM project @ AIUCD 2021
	+ Should hurry up for recertification (!!)
* ERCC
	+ Presentation of ERCC at CLARIN CAFE @ AIUCD 2021

#### Latvia

* Nothing to report

#### Lithuania

* User involvement event for the researchers of the “Centre of Intercultural Communication and Multilingualism Research” at Vytautas Magnus University (2021 01 15)

#### The Netherlands

* Nothing to report

#### Norway

* CLARINO Bergen Repository has been migrated to a new Cloud server hosted by the Norwegian Research and Education Cloud (NREC).
* Activities on CLARINO-plus are ongoing

#### Poland

* Nothing to report

#### Portugal

* Continued work on workbench web-services.
* Django app for internal PID management

#### Slovenia

* New documents with detailed instructions on the CLARIN.SI repository required metadata (<https://www.clarin.si/repository/xmlui/page/deposit>) and data (<https://www.clarin.si/repository/xmlui/page/data>)
* Working on the second phase of the ParlaMint project (validation of new corpora)
* Reports on CLARIN.SI 2020 project available at <https://www.clarin.si/info/services/projects/#CLARINSI_PROJECT_REPORTS_2020>

#### South Africa

* Nothing to report

#### Sweden

* Preparing for CTS certification and reassessment of B centre round 17
* Preparing new resources for release. Sparv tool new version 4 released.
* New projects kick-off for 2021 SweTerror. Grant applications deadline RJ tomorrow (Jan 27) etc.
* Swe-Clarin Consortium meeting held in January. Planning Cafe occurrence
* FCS-AAI, see TF below.

#### United Kingdom

* CorCenCC: Corpws Cenedlaethol Cymraeg Cyfoes – the National Corpus of Contemporary Welsh launched, and a metadata record added to the OTA (http://hdl.handle.net/20.500.12024/2564)
* A consortium meeting was held 18th December 2020
* A document ‘The Case for CLARIN in the UK’ is being prepared for the AHRC, deadline 10th February 2021
* Input from NCs on the potential benefits of full membership has been requested

#### USA (third party TalkBank - CMU)

* We have been waiting for CTS feedback for 4 months and center assessment for two months.
* We have completed our TalkBankDB database system along with API for analysis in Python and R and we will explore linking to FCS.
* Submitted a proposal for development of a system of online Collaborative Annotation for all TalkBank materials.
* We will participate in a CLARIN-sponsored group working on sign language.
* Secured a commitment for long-term data preservation from the University Library.
1. AOB

None

#### Next meeting: A doodle for the next virtual meeting will be sent out shortly.